November 6, 2014

Grant #: 	2014-10-02

Leilani Dalpe, Board of Selectmen member

Middleborough Tourism Committee

20 Center Street

Middleborough, MA 02346

Re: 2014 CPA Funding – Oliver Estate Open Space Acquisition

Dear Ms. Dalpe,

Congratulations on being a recipient of the Town of Middleborough’s Community Preservation funds (CPA funds) for 2014. Your effort and cooperation during this year's project selection process helped secure the support at the Annual Town Meeting for the Community Preservation Committee's (CPC) recommendation.

The CPA contact person assigned to your project is Josephine Ruthwicz, CPA Secretary / Middleborough Housing Authority Director. All necessary documentation and communication with the Town regarding this project shall be directed to her at 508.947.3824 x16, fax 508.947.6393, or email at jruthwicz.mha@verizon.net.

CPA funding for your project is available per Town Clerk certification letter dated 11/6/14; therefore, CPA funding for your project is available immediately following execution of this award letter, per the conditions below.

- Appropriation.  CPA funds in an amount not to exceed $225,000 are to be expended under the direction of the Community Preservation Committee (ASK DAN IF THIS SHOULD BE UNDER THE BOARD OF SELECTMEN) for the purchase and acquisition and other incidental closing costs of that parcel of land known as Oliver Estate at 445 Plymouth Street, a portion of Assessors Map 41, Lot 2867 and 2098.  The open space parcel will consist of Lot 2098 on Map 41 (7 acres) and most of Lot 2867 on Map 41; Lot 2867 has a house and other buildings.  A potential plan is to divide the property into two lots, to be conveyed in separate deeds, one with 6-8 acres with the house, and a second lot with the remaining open space-vacant land only.   The open space land shall be designated by the Board of Selectmen as open space consisting of roughly +/-47 acres, as described in the Application for Community Preservation Funding, Step 2, dated 8/14/14.

- Ownership.  The parcel of land known as Oliver Estate, said open space parcel, shall be owned by the Town of Middleborough under the custody and control of the Middleborough Conservation Commission, with the intent of using the land for open space conservation and passive recreation purposes.

  - Any proceeds equal to or exceeding $225,000 from Town’s disposal of said property as acquired with funds from the Community Preservation Fund, exclusive of the proceeds from the sale the Conservation Restriction, which will be used in conjunction with the CPA funds for the purchase of the open space, shall be deposited in the Middleborough Community Preservation fund per MGL c.44B s.7.

- Deed Restrictions. Every project that involves the acquisition of any interest in real property with CPA funds shall be bound by a permanent deed restriction that meets the requirements of M.G.L. c. 184, limiting the use of the interest to the purpose for which it was acquired. As such, the Town shall grant a perpetual Conservation Restriction (CR) on the Oliver Estate’s open space parcel to the Wildlands Trust of Southeastern Massachusetts and in a form satisfactory to the Wildlands Trust and Town of Middleborough and meeting the requirements of the Community Preservation Act MGL c.44B and c.184 Sections 31-33 as soon as possible after the closing.

  - Said restriction shall be recorded with the Plymouth County Registry of Deeds no later than 60 days after the closing.

- The purchase of this land by the Town of Middleborough shall occur no later than 1 November 2015 (project completion date), as per the Purchase and Sale dated __________,  or such other date as may be approved by the Community Preservation Committee.  In the event of failure to meet said project completion date as stated herein or as approved by the Community Preservation Committee, the CPA grant shall not be disbursed and shall be returned to the Middleborough Community Preservation Fund.

- The Town shall cooperate with the holder of the CR in the preparation and acceptance of a Baseline Documentation Report.  The purpose of such report shall be to record both the conservation values and current conditions of the property to provide a foundation for future monitoring and enforcement activities.

- Any significant changes to the project as limited herein shall require CPC approval. Please contact your CPA contact to help determine what change is significant, and if necessary to schedule an appointment with the CPC.

- Upon full completion of the project, you must certify completion in writing to your assigned contact person. Once your certification is received, your project account will be closed and no further funds shall be available for this project.

- Any CPA funds awarded to this project and not used for the purposes state herein upon project completion shall be returned to the general CPA fund and CPA open space reserve of the Town and made available for future appropriation by Town Meeting for other projects.

- The grant recipient shall credit the source of funding in written materials and a sign at the project location stating "This project has been supported by the Town of Middleborough Community Preservation Fund."  The grant recipient is responsible to pay for said required signage.  If possible, the grant recipient shall also submit a letter to the Gazette detailing how the funds have benefited your project.

- As agreed to in the application, grantees are required to place a sign in front of the project crediting the Middleborough Community Preservation Fund.  The CPC has design specifications for the sign and can be ordered by contacting your CPA contact.

- The Community Preservation Committee requests monthly progress reports for the length of the project to be submitted to jennifer@jmgoldson.com beginning within 30 days of execution of this award letter.   At minimum, these reports should include the following:

  - Status of project milestones, including dates

  - Expenses to date

  - Date of closing

- Verification that all applicable state purchasing and ethics regulations, local bylaws, and Town financial policies have been met.

- The assigned contact person shall verify that the conditions of this award letter have been met.

For general questions please contact the CPC via email - cpc@middleborocpa.org  ­ or by calling the your CPA contact. Finally, please sign and return this acceptance form. Thank you for working in partnership with the CPC to make a significant and lasting difference in our Town.

Sincerely,

Josephine A. Ruthwicz,

Secretary

I,  Leilani Dalpe, as the authorized representative of the Middleborough Tourism Committee (ASK DAN IF THIS SHOULD BE THE BOARD OF SELECTMEN EVEN THOUGH CPA APPLICATION WAS SUBMITTED BY TOURISM COMMITTEE) and Board of Selectmen, agree to the terms as stated above as a recipient of the Town of Middleborough’s Community Preservation funds (CPA funds) for 2014.

________________________________________		_________________________

Leilani Dalpe							Date

# Footnotes

Note that $75,000 was appropriated from the CPA Open Space Reserve and $150,000 from the CPA Budgeted Reserve.

The Purchase and Sale agreement anticipates closing by July 31, 2015, however a provision in the addendum regarding septic system failure extends time of performance no later than November 1, 2015 (item 34C).