Soule Homestead Education Center

2013 CPA application attachment

Proposed time line for restoration work on Farmhouse and Woodshed.

May 1 –15, 2014       Chimney work

May 15 – 30, 2014    Exterior trim & gutter work

June 1- 7, 2014         Roofing work

June 8 -15, 2014        Siding work

# June 15 –30, 2014    Window work & work on woodshed